STAFF REPORT TO COUNCIL		Report No. 38-2022

Date: 	March 21, 2022

From:	Matthew Armstrong, Chief Administrative Officer and Treasurer

RE: 	2022 Capital and Operating Projects Budget

____________________________________________________________________

Recommendation:

That Council approve the 2022 Capital and Operating Projects Budget as outlined in Staff Report 38-2022.

Background / Analysis:

Planning for 2022 Capital and Operational Projects started in the fall of 2021. The following outlines the steps taken to develop the 2022 Projects Budget.

- November and December Council and Staff submitted ideas for consideration

- January 4th – Council reviewed the initial project list and provided feedback

- January 18th – Council approved the large-scale infrastructure projects

- February 16th – Council reviewed and prioritized the capital and operational projects

- March 1st – Council reviewed the 2021 projects and the alignment with the strategic plan and service delivery review

The following table outlines the status of various projects that are being put forward for 2021.

| Description | Project Type | Estimated Cost | Funding Source |
| --- | --- | --- | --- |
| Edward Street Overpass Work | Rehabilitation | 1,087,356 | OCIF Funding & Infrastructure Reserve |
| Rescue Pumper | Replacement / Addition | 900,000 | Debt |
| G & H Dock | Replacement | 251,000 | Marina & Infrastructure Reserves |
| 1 Ton Truck | Replacement | 100,000 | Public Works & Infrastructure Reserve |
| Lighthouse Pop-Up Shop and improvements, Outdoor Patio Structure for Downtown, Pop-Up Shop Sheds for Riverwalk Village | Additions | 100,000 | Canada Community Revitalization Fund (CCRF) Grant & Fiscal Policy Reserve |
| Fire Department Replacement Gear | Health & Safety | 30,000 | Fire Department Reserve |
| Swing Blade for new plow | Addition | 20,000 | Public Works Reserve |
| Downtown Seasonal Parkettes, Banner along Coast Guard Property/Beach, Development of Smartphone App, Lighting decorations along major arteries, Pedestrian Counter | Addition | 80,000 | MyMainStreet Community Activator Funding Program |
| Recreational lending library from Centennial Park and/or Marina | Addition | 10,000 | Recreation Reserve |
| Play Structure deficiency fixes | Health & Safety | 20,000 | Parks Reserve |
| CB Radios for Operations Equipment | Addition | 6,000 | Public Works Reserve |
| Brockville General Hospital Donation | Community Support | 30,000 | Fiscal Policy Reserve |
| Economic Development Initiatives | Growth | 60,000 | Modernization Funding |
| Total |  | 2,694,356 |  |

Financial Implications:

The following table shows the intended change in balances of the reserves as a result of the projects being approved.

Environmental Implications:

None

Attachments:

None

Submitted by:

Matthew Armstrong

Chief Administrative Officer & Treasurer